ATTUNE

Pre-Launch Checklist

Working document — updated as build progresses

Status codes: BUILT = complete  PARTIAL = in codebase, needs polish/testing  NEEDED = not yet built  ELLIE = requires Ellie action (API, account, config)

# 1. Documents

All documents that need to exist before launch — for internal use, for printing, or for delivery to users.

## 1a. Exercise & Results Documents

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Exercise 01 question flow (Communication) | BUILT | Done | Full review doc built. 28 questions across 10 dimensions with answer options and scoring notes. |
| Exercise 02 question flow (Expectations) | BUILT | Done | Full review doc built. Responsibilities + childhood + life questions. |
| Exercise 03 question flow (Reflection) | BUILT | Done | Full review doc built. Anniversary package only. |
| Comms results review doc | BUILT | Done | 150 unique "One shift that helps" responses. 1–5 scale, 10 dimensions × 15 score combos. With approval checkboxes. |
| Expectations results review doc | BUILT | Done | 50 convo starters. 10 couple types × 5 categories. |
| Couple type profiles — all 10 pairings | BUILT | Done | WW through YZ. Core dynamic, strengths, watch-fors, type-specific weekly practices, phrases to try, expectation gaps. |
| LMFT clinical review package (consolidated) | BUILT | Done | Single doc: product overview, dimension framework with citations, typing methodology, all 10 pairings, exercise questions, workbook guidance, clinical safety checklist. |
| Results experience flow diagram | NEEDED | Build | Visual map of full results UX: highlights > couple type > couple map > comm > exp > what comes next. |
| Results pages — per couple type (10×) | PARTIAL | Build | Couple type data built for all 10 pairings. Per-type results narrative doc not yet written. |
| Workbook core template — reviewed | BUILT | Done | Full 5-part workbook template built. TOC color-coded by domain. Ordered narrative flow. Awaiting sign-off before generating 10-type versions. |
| Workbook content — per couple type (10×) | NEEDED | Build | Personalized workbook sections per pairing. Requires core template sign-off first. |
| Shared Budgeting Activity review doc | BUILT | Done | 9 categories, 40 line items, interface behaviour, design rationale, Ex02 connection. |
| Relationship Reflection review doc | BUILT | Done | 11 questions, scale interpretation, results presentation, clinical safety signals. |

## 1b. Print / Physical Delivery

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| QR insert card — landscape design (v4) | BUILT | Done | Landscape 7×5 format approved. Three front variants: standard (no note), gift/printed note (orange bar), gift/blank lines. Shared back with steps + QR. Logo panel left, names right in gradient. |
| QR card visuals document | BUILT | Done | Document showing rendered card designs for all variants (standard front, gift/printed, gift/blank, shared back). |
| Card production HTML template (/qr-card-v4) | BUILT | Done | Landscape print-ready HTML. Reads URL params: pkg, version, orderId, names, note, from. Admin fulfillment links to this template. |
| Card production system — auto-populate with order data | PARTIAL | Build | Admin fulfillment page generates cards via /qr-card-v4 with order params. Server-side PDF generation and storage not yet built. |
| Card production — link to fulfillment page in admin | PARTIAL | Build | Admin fulfillment table shows QR card button per order. Prints landscape card. Card status tracking (printed/shipped) not yet wired. |
| Card production — gift note injection | BUILT | Build | Gift note, purchaser name, and version (standard/gift) are passed as URL params. Card template renders gift or blank variant accordingly. |
| Workbook print template | NEEDED | Build | 20–30 page structured format for server-side PDF generation per couple type. |

## 1c. Email Templates

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Welcome email — account created | NEEDED | Build | Triggers on account creation. Introduces Attune, links to exercises, explains the privacy model. |
| Partner invite email | PARTIAL | Build | Invite link logic exists in code. Email template needs writing and trigger setup. |
| Partner joined notification | NEEDED | Build | Sent to original user when partner creates account. |
| Results unlocked email | NEEDED | Build | Triggers when both partners complete both exercises. Links directly to results. |
| Order confirmation email | NEEDED | Build | Triggers on purchase. Package-specific. Contains access link. |
| Gift delivery email to recipient | NEEDED | Build | Triggers when gift order is placed. Contains personal note from purchaser + access link. |
| Workbook delivery email | NEEDED | Build | Triggers when workbook is purchased and generated. Contains download link. |
| LMFT scheduling email | NEEDED | Build | Triggers on Premium purchase. Contains scheduling link + results sharing instructions. |
| 6-month check-in email | NEEDED | Build | Feedback ask + re-engagement. Triggers 6mo after results unlock. |
| 1-year reminder email | NEEDED | Build | Option to retake + link to results. Triggers 12mo after results unlock. |

## 1d. Survey & Feedback Documents

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Beta feedback survey — question flow | NEEDED | Build | In-product and/or emailed. Covers: results quality, exercise experience, what surprised them, what was missing. |
| 6-month check-in survey — question flow | NEEDED | Build | Covers: has anything changed, which results were most useful, what would they want to revisit. |
| Exit / abandon survey | NEEDED | Build | Short prompt for users who start but don't complete. What stopped them? |

## 1e. LMFT Clinical Review Materials

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| LMFT clinical review package (consolidated) | BUILT | Done | Full doc with TOC: product overview, dimension framework with citations, typing methodology with scoring, all 10 couple pairings, all exercise questions with reviewer notes, workbook guidance samples, clinical safety checklist. |
| Exercise 01 detail review doc (Communication) | BUILT | Done | Full question-by-question review. 28 questions with answer options, dimension mapping, and reviewer notes column. |
| Exercise 02 detail review doc (Expectations) | BUILT | Done | Full question-by-question review. Responsibility categories + childhood + life questions. |
| Shared Budgeting Activity review doc | BUILT | Done | Line items, interface behaviour, design rationale, Ex02 connection. |
| Relationship Reflection review doc | BUILT | Done | 11 questions, scale interpretation, results presentation, clinical safety signals. |
| LMFT review complete | ELLIE | Ellie | Ellie to coordinate scheduling review session with licensed therapist. Review package is ready to send. |

## 1f. Methodology & Reference

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Couple typing framework | BUILT | Done | Four types (W/X/Y/Z), 10 pairings, scoring methodology, Couple Map. |
| Couple type profiles — all 10 pairings | BUILT | Done | Core dynamic, strengths, watch-fors, type-specific weekly practices, phrases to try, expectation gaps, reference card summaries. |
| Methodology — dimension framework | BUILT | Done | All 10 dimensions with design rationale, construct citations, and scoring formulas. |
| Public methodology page (site) | NEEDED | Build | Customer-facing explanation of how dimensions are derived, scored, and interpreted. |
| Clinical validity statement | NEEDED | Build | For LMFT context and brand credibility. |
| Content review: all 10 pairing descriptions | PARTIAL | Ellie | Pairing descriptions need Ellie sign-off before workbook generation begins. |

# 2. Functionality

## 2a. Authentication & Accounts

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Account creation (email + password) | PARTIAL | Code | UI exists in app. Backend Supabase auth integration not yet connected to production. |
| Sign in | PARTIAL | Code | UI exists. Needs real session management and production auth. |
| Forgot password / account recovery | BUILT | Code | Password recovery screen and email link flow built. Needs production Supabase credentials to activate. |
| Partner invite system | PARTIAL | Code | Invite link generation and UI exist. Email delivery not connected. |
| Partner joined / account linking | PARTIAL | Code | Logic exists but not tested end-to-end with real accounts. |
| Results storage (return access) | PARTIAL | Code | Exercises saved to localStorage. Needs persistent server-side storage for cross-device access. |
| Account page (in-app) | BUILT | Code | Built. Shows: personal info, package, exercise progress (yours + partner's), sign out. |
| Profile setup | BUILT | Code | Built. Name, pronouns, partner name. |

## 2b. Order Processing

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Payment processing integration | NEEDED | Ellie+Build | Stripe (or equivalent) API key needed. Checkout flow exists in UI only. |
| Order confirmation to admin dashboard | PARTIAL | Build | Admin dashboard built with synthetic data. Needs real backend order records. |
| Gift order processing | PARTIAL | Code | Gift intent modal added. Checkout personalisation and delivery not fully wired. |
| Add-on ordering (workbook, LMFT, etc) | PARTIAL | Code | Upsell views exist. Backend purchase flow not connected. |
| Order linked to card production system | PARTIAL | Build | Admin fulfillment page generates QR card per order. Server-side PDF generation and storage not yet built. |
| Physical fulfillment trigger | NEEDED | Ellie+Build | Needs print-on-demand or fulfillment partner integration. Ellie to select vendor. |
| Digital fulfillment (workbook, results) | PARTIAL | Code | Workbook generation code exists. Needs server-side trigger on purchase. |

## 2c. Results & Generation

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Results generation (Communication) | BUILT | Code | Full CommOverview + 10 dimension pages. 150 unique "One shift that helps" responses at 1–5 scale. |
| Results generation (Expectations) | BUILT | Code | Full ExpectationsResults. 50 convo starters across 10 types × 5 categories. |
| Results generation (Couple Type + Map) | BUILT | Code | CoupleTypeCard, CoupleMapSVG, and full type data for all 10 pairings. |
| Results generation (Reflection) | BUILT | Code | Anniversary exercise results in app. |
| Workbook generation | PARTIAL | Code | Generation code exists. Needs server-side PDF rendering for reliable cross-device delivery. |
| Results accessible on return | NEEDED | Build | Currently localStorage only. Needs server-side results storage tied to account. |
| Admin dashboard — orders + results | BUILT | Code | Admin dashboard built with order management, demographic filtering, fulfillment queue, QR card generation. |
| Admin — QR card generation (v4 landscape) | BUILT | Code | Fulfillment page generates landscape /qr-card-v4 with order data. Admin can print per order. |
| Admin — feedback storage + filtering | PARTIAL | Build | Admin feedback views exist with synthetic data. Real storage and routing not connected. |

## 2d. Email Infrastructure

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Email sending from hello@attune-relationships.com | NEEDED | Ellie+Build | Needs transactional email provider (Postmark, Resend, SendGrid). Ellie to set up account and provide API key. |
| Email trigger system | NEEDED | Build | Server-side triggers for all template types. Needs backend event system. |
| Email opt-in / opt-out management | PARTIAL | Code | Opt-in checkbox at signup. Unsubscribe logic needed. |
| 6-month check-in send (automated) | NEEDED | Build | Scheduled trigger 6mo after results unlock date. |
| 1-year reminder send (automated) | NEEDED | Build | Scheduled trigger 12mo after results unlock date. |

## 2e. Features In Progress

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Dashboard — gradient banner, cream sidebar | BUILT | Code | Gradient banner (orange→purple→blue) with logo mark and couple names. Cream sidebar with active states. Scrolls to top on view change. |
| ← Dashboard sub-toolbar | BUILT | Code | Sticky sub-toolbar below header on all non-home views. Matches results experience pattern. |
| Couple portrait feature | PARTIAL | Build | Direction approved (black silhouettes + heart sunnies). Illustration rendering and 4-placement integration not complete. |
| QR code generation per order (server-side) | PARTIAL | Build | Admin fulfillment page generates cards with order data. Unique QR URL per order not yet auto-generated on purchase. |
| Beta feedback banner (in-product) | PARTIAL | Code | Beta survey modal built in results. Storage and routing to admin not connected. |
| Couple portrait / avatar feature | PARTIAL | Build | Direction approved. Illustration rendering needs further refinement. |
| In Practice / Resources (in-app) | BUILT | Code | Resources view in dashboard. Links to add-ons, blog posts, /practice pages. |

# 3. Action Items for Ellie

These items require decisions, credentials, or external accounts that only Ellie can set up. They are blockers for specific functionality.

## 3a. Accounts & API Keys to Provide

- Payment processor (Stripe recommended)

Create Stripe account, provide publishable + secret keys. Required for all order processing.

- Transactional email provider

Recommended: Resend or Postmark. Set up account, verify hello@attune-relationships.com domain, provide API key. Required for all automated emails.

- Backend / database

Supabase (recommended). Provides auth, persistent storage, and API. Required for accounts, results storage, order history.

- File storage (for workbooks)

S3-compatible storage (Supabase Storage, Cloudflare R2, or AWS S3) for generated workbook PDFs.

- Hosting for backend functions

Vercel Functions (already on Vercel) or separate service for server-side email triggers and order processing.

- Physical fulfillment vendor

Select print-on-demand partner for Starting Out and Anniversary physical packages. Options: Printful, Prodigi, local print shop.

## 3b. Content Decisions Required

- ⚡ Review and sign off on all 10 couple pairing descriptions before workbook generation begins.

- ⚡ Review Exercise 01 and Exercise 02 question flows end-to-end and approve final copy.

- ⚡ Write or approve all 10 email templates.

- ⚡ Design feedback survey question flows (beta + 6-month). Suggested: 5–7 questions each.

- ⚡ Confirm demographic fields to collect at account setup.

- ⚡ Confirm hello@attune-relationships.com is accessible and domain is available for email sending setup.

- ⚡ Review and approve QR insert card design (landscape, v4). Visual reference doc prepared showing all variants.

- ⚡ Coordinate LMFT clinical review — consolidated review package prepared and ready to send.

- ⚡ Confirm physical fulfillment partner and pricing before activating physical package purchases.

- ⚡ Review workbook core template and sign off before generating all 10 couple-type versions.

# 4. Suggested Launch Sequence

Not all of the above needs to be done before a first user sees the product. A phased approach:

## Phase 1 — Beta Launch (minimum viable)

Goal: real couples completing real exercises and generating real results. Manual fulfillment okay.

- Stripe payment processing connected

- Account creation + sign in working (Supabase)

- Partner invite email sending

- Results stored server-side (not just localStorage)

- All 10 couple pairing descriptions reviewed and approved

- Order confirmation email sending

- Beta feedback modal storing responses

- Basic admin view: list of orders and completed exercises

## Phase 2 — Soft Launch

Goal: clean end-to-end purchase and delivery flow, no manual intervention needed.

- Physical fulfillment vendor integrated

- QR code auto-generated per order on purchase

- All email templates live with correct triggers

- Workbook server-side generation + delivery

- Forgot password flow (production Supabase credentials required)

- Add-on purchase flow fully connected

- Results accessible on return (persistent)

- Admin dashboard with demographic filtering

## Phase 3 — Full Launch

Goal: feature-complete, reviewed content, marketing-ready.

- Couple portrait feature complete and deployed

- All 10 couple-type workbooks generated and reviewed

- LMFT clinical review complete — exercises and workbook guidance approved

- 6-month and 1-year automated email triggers live

- Feedback survey flows built and storing

- All QR insert card designs finalised and production system live

- All email templates reviewed and signed off

- Full admin dashboard with feedback + results cut by demographics

- LMFT session scheduling integrated

Attune  •  Pre-Launch Checklist  •  Working document — updated as build progresses